LIBRAAI

Code-Level Remediation Plan

Assignment rubric completion and critical production hardening

Plan objective Implement every rubric-relevant code gap plus critical production hardening while preserving LibraAI’s Fastify REST and Mastra architecture.

Prepared for the LibraAI development team

8 October 2026

# Executive summary

LibraAI already has a credible product foundation: a multi-tenant library system, an authenticated AI chat experience, four Mastra agents including the orchestrator, hybrid PostgreSQL full-text and pgvector retrieval, recommendations, borrowing, deployment support, and broad automated tests. The remaining code work is concentrated in explicit NLP evidence, operational-agent coverage, server-side chat trust, security hardening, Responsible AI enforcement, explainability, reproducible evaluation, and continuous integration.

Selected approach Use the existing REST + Mastra handoff model as the formal communication protocol. Do not add MCP. Deliver rubric completeness plus critical production hardening without expanding into enterprise infrastructure.

## Scope

- In scope: JWT/CORS/rate-limit hardening, authoritative chat history, privacy-minimized auditing, explicit NLP, OpsAgent, safety policy, tool authorization, provenance UI, evaluation harness, coverage, and CI.

- Out of scope: cookie-auth migration, PostgreSQL row-level security, billing enforcement, enterprise observability, final report writing, video production, and market-analysis prose.

## Target architecture

| Client | Fastify boundary | Agent layer | Data and evidence |
| --- | --- | --- | --- |
| Web chat | JWT + user-only message | Mastra Orchestrator | PostgreSQL |
| Conversation ID | Policy and role checks | Search Agent | Hybrid FTS + pgvector |
| Provenance display | Authoritative history | Recommendation Agent | Conversation history |
| AI disclosure | Rate limits and CORS | Borrow Agent | Append-only AI audit |
|  | Versioned response metadata | Ops Agent | Evaluation results |

Primary data flow: the browser sends one authenticated user message and an optional conversation ID. Fastify validates identity, policy, limits, and ownership, then loads authoritative history. The Mastra orchestrator delegates to a specialist agent. Tools query organization-scoped PostgreSQL and retrieval indexes. The response includes answer content, safe provenance, and an append-only audit event.

# Implementation work packages

# 1. Harden authentication, environment, CORS, limits, and throttling

Target outcome: All security-sensitive defaults fail closed and abuse-prone routes have explicit limits.

- Make the JWT role claim mandatory in apps/api/src/types/fastify-jwt.d.ts. Reject absent or invalid roles in apps/api/src/plugins/auth.ts, remove the owner fallback from apps/api/src/lib/org.ts, and make the web role parser fail closed.

- Add focused request-limits, CORS parsing, and production-environment guard modules. Enforce strong production JWT secrets, prohibit production MASTRA_DEV_* overrides, wire CORS_ORIGIN, bound chat and authentication payloads, and reject wildcard production CORS.

- Add @fastify/rate-limit with separate authentication and per-user AI limits. Preserve the existing JSON error shape: { message }.

- Update existing token fixtures and add tests for missing roles, weak production configuration, allowed and disallowed origins, oversized chat requests, and HTTP 429 behavior.

## Acceptance criteria

- A token without role receives 401 instead of owner access.

- A production process refuses weak secrets and development tenant overrides.

- Only configured origins receive CORS approval.

- Login, signup, chat, and recommendation abuse produces deterministic 429 responses.

# 2. Replace client-controlled chat history with authoritative conversations

Target outcome: Only user messages cross the client trust boundary; prior assistant/tool context comes from the server.

- Add chat_conversations and chat_messages to packages/db/src/schema.ts and generate a Drizzle migration with organization, actor, role, timestamps, and scoped indexes.

- Create a focused conversation repository that creates and validates conversation IDs, appends user and assistant turns, and loads only the latest bounded server-owned history.

- Change POST /ai/chat to accept { conversationId?: string, message: string }. Reject the legacy body containing client-supplied assistant turns.

- Update apps/web/lib/chat.ts and ChatProvider.tsx to send one user message and retain the returned conversation ID while preserving local UI history.

## Acceptance criteria

- Multi-turn borrowing works without sending assistant messages from the browser.

- Cross-organization and cross-user conversation IDs are denied.

- Forged assistant content is rejected.

- History length and message size limits are enforced.

# 3. Add privacy-minimized, append-only AI action auditing

Target outcome: Important AI actions are attributable and reviewable without storing unnecessary personal data.

- Add ai_action_events to the database migration with organization, actor, conversation, agent/tool, outcome, resource references, redacted metadata, and timestamps.

- Expose insert-only repository functions and no update or delete route.

- Wrap Mastra tool execution to record invoke, result, denied, and chat-complete outcomes. Hash or summarize inputs rather than storing raw prompts.

- Remove email and unnecessary names from LLM-facing member and borrowing tool outputs. Exclude email, phone, credentials, tokens, and raw chat content from audit metadata.

## Acceptance criteria

- Successful, failed, and denied tool actions produce correctly scoped events.

- Audit rows only grow through the application interface.

- Automated tests verify that protected PII never appears in metadata.

# 4. Make NLP explicit and integrate it with hybrid retrieval

Target outcome: The project has a named, testable NLP module rather than only implicit LLM interpretation.

- Create apps/api/src/nlp/catalog-entities.ts with typed extraction of quoted or bare titles, author phrases, normalized ISBNs, canonical genres, topic terms, source spans, and deterministic confidence.

- Reuse existing query normalization and ISBN handling to avoid duplicate rules.

- Feed extracted entities into search-books and search-catalog.ts; add genre matching to search-rank.ts.

- Populate structured IR sources from keyword and vector hits, including book ID, title, ISBN, retrieval kind, match type, and score.

- Add unit and golden-fixture tests for ISBN, title, author, genre, mixed and ambiguous requests, stopword-only input, and no-entity queries.

## Acceptance criteria

- Entity extraction is deterministic and API-key-free.

- Genre, author, title, and ISBN entities materially influence ranking.

- Keyword-only, vector-only, and fused results expose accurate source metadata.

# 5. Implement overdue-loan summarization through a new OpsAgent

Target outcome: The planned operational demo is supported by an explicit NLP summarization capability and a fourth specialist.

- Extract an organization-scoped listOverdueLoans query shared by REST and agent tooling. Enforce owner-all versus member-self scope in SQL.

- Add a deterministic summarizeOverdueLoans NLP module returning a headline, bounded bullets, totals, and truncation state.

- Add list-overdue-loans and owner-only get-member tools.

- Create ops-agent.ts, register it with Mastra, and route overdue and member operational questions from the orchestrator.

## Acceptance criteria

- Empty, single, and truncated summaries are grammatically and numerically correct.

- Returned loans are excluded and days-overdue calculations are calendar-safe.

- Tenant and role isolation are proven in integration tests.

- The orchestrator exposes and can delegate to OpsAgent.

# 6. Add Responsible AI policy, tool authorization, and protocol metadata

Target outcome: Safety behavior is enforced independently of prompts and the agent communication flow is observable through a stable contract.

- Create a pre-LLM request policy that refuses bulk destruction, authorization bypass, cross-tenant access, and bulk PII export while allowing normal library requests.

- Add a tool-authorization map so owner and member permissions are enforced independently of system prompts.

- Ensure policy refusals bypass the LLM and tools and generate a denied audit event.

- Define versioned REST/Mastra metadata for delegated agents, tools, redacted summaries, sources, entities, refusal codes, and timings.

- Extract metadata from Mastra steps and sub-agent results in run-chat.ts without exposing private chain-of-thought.

## Acceptance criteria

- “Delete all members” is refused without an LLM or tool call.

- Members cannot invoke owner-only tools.

- Contract tests pin agent IDs, tool IDs, routing envelopes, refusal payloads, and metadata version.

# 7. Surface transparency and explainability in the web UI

Target outcome: Users can see that AI generated an answer and inspect the agents, tools, and catalog evidence used.

- Mirror and validate response metadata in apps/web/lib/chat.ts and persist it on assistant messages.

- Add a compact ChatProvenancePanel showing delegated agent, tools, catalog sources, retrieval method, and recommendation basis.

- Do not expose chain-of-thought, raw prompts, private profiles, or PII.

- Add reusable AI disclosure, limitation, and privacy copy to chat landing, full thread, widget, recommendations, and settings.

- Identify AI-generated recommendations separately from catalog fallback recommendations.

## Acceptance criteria

- Metadata survives local reloads and renders consistently in both chat surfaces.

- Empty metadata sections remain hidden.

- Assistant and provenance content remain safely escaped.

- Component tests cover disclosure variants and recommendation source labels.

# 8. Add reproducible NLP, IR, routing, and safety evaluation

Target outcome: Assignment evaluation results can be regenerated from versioned inputs instead of being manually invented.

- Create versioned fixtures for catalog entities, IR relevance, routing prompts, and refusal cases.

- Add scorers for entity fields, Recall@K, MRR, routing accuracy, refusal precision and recall, and protocol completeness.

- Keep the default evaluation deterministic and API-key-free; provide a separate opt-in live-agent lane.

- Add a CLI that writes a manifest, machine-readable JSON, and Markdown report with git revision, fixture hashes, metrics, failed cases, and latency when available.

- Add eval scripts to the API package, root package, and Justfile.

## Acceptance criteria

- The default evaluation runs without paid API calls.

- Scorer mathematics and report generation have automated tests.

- Every generated report is traceable to a code revision and fixture set.

# 9. Establish repository-wide verification and CI

Target outcome: All critical behavior is checked consistently before merge and deployment.

- Add root test, test:web, lint, build, check, test:coverage, and eval scripts. Make Justfile test and check recipes cover API and web.

- Add @vitest/coverage-v8 with reporting-first coverage for critical API Mastra, route, and library code and web chat components. Do not impose arbitrary high thresholds initially.

- Add .github/workflows/ci.yml with pnpm caching, pgvector PostgreSQL service, migrations, API tests, web tests, lint, builds, coverage artifacts, and deterministic evaluation.

- Update code-adjacent README, API protocol, Responsible AI, and evaluation instructions after behavior is verified. Correct or archive the stale implementation-status document.

## Acceptance criteria

- A clean checkout can pass the complete check command.

- CI uses the same migrations and commands as local development.

- Coverage and evaluation outputs are retained as CI artifacts.

# Execution sequence

Implement the work packages in dependency order. Each package should be independently reviewable and must finish with focused tests passing.

- Security baseline: JWT roles, environment guards, CORS, limits, and rate limiting.

- Authoritative chat schema, migration, server repository, API contract, and web client migration.

- Append-only AI audit and PII minimization.

- Explicit catalog entity extraction and structured IR source attribution.

- Overdue query, summarization, tools, and OpsAgent.

- Responsible AI policy, tool authorization, protocol metadata, and contract tests.

- Frontend provenance and disclosure.

- Deterministic evaluation fixtures, scorers, CLI, and generated reports.

- Root verification commands, coverage, CI, and final technical documentation.

# Verification gates

- Use red-green-refactor for every work package. First write a failing test, implement the smallest correct change, and run focused tests before broader suites.

- Final local gate: install with a frozen lockfile, apply migrations, run pnpm check, run API and web coverage suites, and run deterministic pnpm eval.

- Manual gate: complete a user-only multi-turn borrow flow; retrieve owner/member overdue summaries; refuse a destructive request; inspect provenance; verify disallowed CORS and rate-limit responses; inspect audit rows for PII.

- Final review focus: tenant isolation, fail-closed privileges, migration compatibility, no chain-of-thought or PII in metadata, and no paid API dependency in default tests.

# Completion checklist

- Harden authentication, environment, CORS, limits, and throttling

- Replace client-controlled chat history with authoritative conversations

- Add privacy-minimized, append-only AI action auditing

- Make NLP explicit and integrate it with hybrid retrieval

- Implement overdue-loan summarization through a new OpsAgent

- Add Responsible AI policy, tool authorization, and protocol metadata

- Surface transparency and explainability in the web UI

- Add reproducible NLP, IR, routing, and safety evaluation

- Establish repository-wide verification and CI

- All database migrations apply to a clean database and an existing development database.

- All API and web tests, lint checks, production builds, coverage jobs, and deterministic evaluations pass.

- README and technical protocol/Responsible AI/evaluation documentation match implemented behavior.

# Expected assignment evidence

- Multi-agent requirement: orchestrator plus Search, Recommendation, Borrow, and Ops specialists with tested handoff contracts.

- NLP requirement: deterministic catalog entity extraction and overdue-loan summarization with golden fixtures and metrics.

- Information retrieval requirement: documented hybrid retrieval with source metadata and Recall@K/MRR results.

- Security requirement: authentication, authorization, input bounds, CORS, rate limits, tenant isolation, and privacy-minimized auditing.

- Responsible AI requirement: explicit refusals, tool authorization, transparency, safe provenance, privacy disclosures, and reproducible safety evaluation.

- Communication protocol requirement: versioned REST response and Mastra handoff metadata with contract tests.

- Evaluation requirement: generated JSON and Markdown reports tied to a git revision and fixture hashes.